NAME OF PROJECT:  Last Resort Infrastructure

PROJECT DIRECTOR: Julica Jungehuelsing

PROJECT MANAGER: Alicia Fox

TEAM: Ishbel, Luke, James, Marty, Lexie, Aaron, Alicia, Christina

AIM:

To make the Last Resort a more comfortable, functional, clean space for all Goolawah community members to enjoy.

RATIONALE:

To make the space more inviting and easy to use for social gatherings, yoga, reading groups, tea gatherings, kids play meet-ups etc.

DESCRIPTION:

With input from the community we have identified specific areas as the priorities: kitchenette, storage, paving around the exterior, electricity and a toilet.

TASKS:

| # Ishbel & Alicia | # Outdoor paving | # Look into best option to complete paving of the exterior, source materials and organise working bees. |
| --- | --- | --- |
| # Luke | # Solar power | # Budget. Source elements of solar system. Organise installation. |
| # Ish & Luke | # Louvres | # Source and install remaining louvres in the turret to stop rain from getting in |
| # James | # Maintenance | # Eg door handles, light fittings, install tap on water tank at usable height, gutter improvements, render repairs |
| # James | # Toilet | # Design toilet. Source materials (possibly including old toilet and stairs from camp kitchen) Organise build |
| # Wayne S? | # DA | # Look into whether extension requires DA approval |
| # Marty | # Lean-to storage/kitchenette | # Design # Budget # Source materials # Organise build |
| # Dave L | # Drawings | # (If required for DA) |
| # Aaron | # Building (general) |  |
| # Lexie | # Kitchenette |  |
| # Christina | # All-rounder |  |
| # All | # Sourcing second hand materials (hopefully with donations from within the community) | # eg. # Lean-to # Bush poles and posts # Colourbond # Fixtures and fittings # Cupboards # Bi-fold/sliding doors # Stainless Steel bench/sink # Double gas burner & gas bottle # Paving # Framing timber for formwork # Cement and oxide # Pavers # Sand # Toilet # Posts # Framing timber # Colourbond # Receptacle and stairs from CK |

LABOUR:

Building lean-to extension and toilet

Laying pavers

Installing solar system

START DATE: April 2024

COMPLETION: April 2025

BUDGET:

| # Sub-Project | # Cost |
| --- | --- |
| - Toilet | # $1600 |
| - Lean-to Storage Area (not including kitchenette) | # $5000 |
| - Small Solar System (all inclusive 2KW system from Rainbow Power) | # $5000 |
| - Pavers and cement | # $2000 |
| - Possbile DA | # $200 |
| # Fittings and Fixtures | # $350 |

Total $14,150

GM APPROVAL: